VIDEO-STREAMING

Architecture & Implementation Playbook

Turborepo · WebRTC · mediasoup · Socket.IO · BullMQ · Next.js · AI Pipeline Stack: TypeScript (full-stack) · Monorepo: Turborepo · Target: Production-grade Zoom clone

Lalith Sharma  ·  2025 – 2026

1. Executive Summary

This document is the single source of truth for the Video-Streaming project — a production-grade real-time video conferencing platform comparable to Zoom / Google Meet, built entirely in TypeScript across a Turborepo monorepo. It covers every architectural decision, the reasoning behind each choice, a phased build plan calibrated to a 2–3 week recruiter-ready window, and all the AI integrations that make this a 2026-relevant portfolio project.

✅ WHERE YOU STAND You have already initialised the monorepo with the right packages (api, worker, media-worker, signaling, web, docs, packages/ui, packages/config). Nothing structural needs to change. This doc tells you what to build inside each package and in what order.

What we are building

A browser-based video conferencing application where:

- Multiple users join a "room" via a shareable link.

- Their cameras and microphones stream via WebRTC through a mediasoup SFU (Selective Forwarding Unit).

- An AI layer runs in the background: noise cancellation client-side, live transcription server-side, and a post-meeting summary generated by an LLM.

- All heavy background jobs (recording, transcription, summary generation, email delivery) are handled by BullMQ workers so the real-time path is never blocked.

- The entire project is horizontally scalable, observable, and testable — every decision deliberately chosen to demonstrate senior full-stack engineering.

2. Monorepo Structure — What You Already Have

Your Turborepo tree from the screenshot:

Current Repo Layout

VIDEO-STREAMING/ (Turborepo root) ├── apps/ │ ├── api/ ← REST + Socket.IO signaling gateway (Node/Express) │ │ └── prisma/ ← Prisma ORM + migrations (PostgreSQL) │ ├── signaling/ ← Dedicated Socket.IO room-state server │ ├── media-worker/ ← mediasoup SFU process (CPU-bound) │ ├── worker/ ← BullMQ job consumers (BullMQ 5.x + ioredis) │ └── web/ ← Next.js 14 frontend (App Router) ├── packages/ │ ├── ui/ ← Shared React component library │ └── config/ ← Shared tsconfig, ESLint, Prettier ├── docs/ │ ├── architecture.md │ └── project-plan.md ├── .agents/ │ └── AGENTS.md ├── .env / .env.example └── turbo.json ← Turborepo pipeline config

Why this split is correct

| Package | Why it is its own process / app |
| --- | --- |
| api | Handles HTTP auth, REST endpoints, and acts as the entry-point Socket.IO server. Stateless — can run N replicas behind a load balancer. |
| signaling | Optionally extracted for very large deployments. For recruiter-demo purposes can be collapsed into api. Keep it separate so the architecture diagram is impressive. |
| media-worker | mediasoup Workers are CPU-intensive C++ processes. Running them in a separate Node process isolates crashes from the API layer and allows independent vertical scaling. |
| worker | BullMQ consumers must not share an event loop with mediasoup or the HTTP server. They do heavy I/O (Deepgram, OpenAI, S3, Resend) and need independent restart policies. |
| web | Next.js 14 App Router with Server Components. Deployed to Vercel independently of the backend. |

3. System Architecture

3.1 High-level flow

Full System Architecture

┌─────────────────────────────────────────────────────────────────┐ │ BROWSER (web app) │ │ Next.js 14 (App Router) │ │ ┌────────────────┐ ┌──────────────────┐ ┌─────────────────┐ │ │ │ getUserMedia()│ │ RTCPeerConnection│ │ Socket.IO client│ │ │ │ + RNNoise WASM│ │ ── Opus audio │ │ (signaling) │ │ │ │ AudioWorklet │ │ ── VP8/H264 video│ └────────┬────────┘ │ │ └───────┬────────┘ └────────┬──────────┘ │ │ └──────────┼────────────────────┼──────────────────────┼───────────┘ │ cleaned audio │ DTLS/SRTP (UDP) │ WSS └────────────────────┼──────────────────────┘ ▼ ┌─────────────────────────────────────────────────────────────────┐ │ API / SIGNALING (apps/api) │ │ Express + Socket.IO │ │ ┌─────────────────────────────────────────────────────────┐ │ │ │ Room Manager ←→ Redis (room state, sessions, lobby) │ │ │ │ Auth (JWT) · REST /rooms /users /recordings │ │ │ └─────────────────────┬───────────────────────────────────┘ │ │ │ BullMQ jobs (via ioredis) │ └────────────────────────┼────────────────────────────────────────┘ │ ┌───────────────┼──────────────────┐ ▼ ▼ ▼ ┌─────────────┐ ┌───────────────┐ ┌─────────────────┐ │ media-worker│ │ worker │ │ PostgreSQL │ │ (mediasoup │ │ (BullMQ cons.)│ │ (via Prisma) │ │ SFU) │ │ │ │ │ │ ┌─────────┐ │ │ ┌───────────┐ │ │ meetings │ │ │Workers │ │ │ │transcribe │ │ │ participants │ │ │(1/core) │ │ │ │summarise │ │ │ transcripts │ │ │Routers │ │ │ │record-mix │ │ │ recordings │ │ │PlainRTP │ │ │ │send-email │ │ └─────────────────┘ │ └────┬────┘ │ │ └─────┬─────┘ │ └──────┼──────┘ └───────┼───────┘ │ PlainRTP │ ▼ ▼ Deepgram OpenAI / S3 (STT stream) (LLM + storage)

3.2 The critical path — what happens when a user joins a room

Join Flow — Step by Step

User clicks "Join" │ ▼ 1. Browser → POST /api/rooms/:id/join (REST, gets JWT token) │ ▼ 2. Browser → Socket.IO connect (WSS, sends JWT in handshake) │ ▼ 3. api/signaling: validates JWT, creates participant record in Redis │ ▼ 4. api → media-worker: getRouterRtpCapabilities (IPC via Redis pub/sub) │ ▼ 5. Browser: device.load(routerRtpCapabilities) │ ▼ 6. Browser → signaling: 'createTransport' (send + receive, 2 transports) │ ▼ 7. media-worker: createWebRtcTransport → returns ICE params to browser │ ▼ 8. Browser: device.createSendTransport(iceParams) → connects via DTLS │ ▼ 9. Browser: transport.produce(audioTrack) + transport.produce(videoTrack) │ ▼ 10. media-worker: router.createProducer → notifies ALL other participants │ ▼ 11. Other browsers: transport.consume(producerId) → video appears │ ▼ 12. media-worker: PlainTransport → Deepgram WebSocket (audio tap, async) │ ▼ 13. Deepgram: partial transcripts → Socket.IO → captions in UI

4. Technology Choices & Reasoning

4.1 Why mediasoup over LiveKit / Janus / Jitsi

|  | mediasoup | LiveKit | Janus | Jitsi |
| --- | --- | --- | --- | --- |
| Language | C++ + Node.js | Go | C | Java |
| Control | Ultra-low API | High-level SDK | Medium | Opinionated |
| Simulcast | ✅ native | ✅ native | ✅ | ✅ |
| Resume signal | 🔥 Shows depth | Medium | Medium | Low |
| Effort | High — you own all room logic | Low | Medium | Very low |

⚡ WHY THIS MATTERS We chose mediasoup because building room management, transport lifecycle, worker scaling, and PlainTransport taps from scratch demonstrates a level of WebRTC depth that LiveKit SDK users simply cannot show on a resume. The complexity is the resume signal.

4.2 Why BullMQ over raw setTimeout / inline async

Three reasons:

- Durability — jobs survive a worker crash. Redis persists the queue.

- Observability — Bull Board gives a visual dashboard of every job, retry, and failure. Interviewers can see this live.

- Decoupling — transcription can fail and retry 3× without affecting the live call at all.

ℹ SYSTEM DESIGN The BullMQ state machine for room lifecycle (created → active → recording → ended → archived) is the most impressive system design story in this project. A senior engineer will immediately recognise this pattern.

4.3 Why Socket.IO over raw WebSocket

- Auto-reconnect with exponential backoff — critical for mobile users.

- Room namespacing (/meeting namespace) — clean isolation per room.

- The Socket.IO Redis adapter makes horizontal scaling trivial — any api replica can emit to any client connected to any other replica.

4.4 Why Turborepo monorepo

- A single git repo, single tsconfig base, shared UI components, shared types (packages/types — add this).

- turbo run build caches build artifacts — the media-worker doesn't rebuild if only the web app changed.

- Consistent DX: one npm install, one npm run dev spins everything up via turbo dev.

5. Database Schema (PostgreSQL via Prisma)

Entity Relationship Diagram

Users Rooms Participants ───────── ────────── ──────────────── id (uuid) ──┐ id (uuid) ──┐ id (uuid) email │ hostId ─────┼──→ roomId ──────→ Rooms.id name │ title │ userId ─────→ Users.id avatarUrl │ slug │ joinedAt createdAt └──→ createdAt │ leftAt endedAt │ socketId status │ isHost maxPart. │ │ Transcripts Recordings │ Summaries ─────────── ────────── │ ───────── id (uuid) id (uuid) │ id (uuid) roomId ──────→ Rooms.id ──────┘ roomId ──→ Rooms.id speakerId roomId content (text) content s3Key actionItems[] startMs durationMs decisions[] endMs status createdAt createdAt createdAt

Add a packages/types package with Zod schemas that are shared between the api and web packages. This eliminates an entire class of runtime type errors.

6. AI Pipeline Architecture

6.1 Client-side: RNNoise noise cancellation

Client-side noise cancellation (zero server cost)

getUserMedia({ audio: { noiseSuppression: false, echoCancellation: true } }) │ ▼ AudioContext.createMediaStreamSource(stream) │ ▼ AudioWorkletNode('rnnoise-processor') ← WASM model, runs in audio thread │ processes 10ms frames │ removes: fans, keyboards, traffic, background speech ▼ AudioContext.createMediaStreamDestination() │ ▼ RTCPeerConnection.addTrack(cleanAudioTrack) → mediasoup producer

ℹ ARCHITECTURE DECISION Key insight: by disabling WebRTC's built-in NS3 and replacing it with RNNoise WASM, you get 15–20dB noise floor reduction vs 6–8dB from the default. The architecture decision (client-side, not server-side) is the story — it keeps server costs at zero.

6.2 Server-side: Live transcription pipeline

Live transcription → LLM summary pipeline

media-worker (mediasoup) │ ├── Producer (Opus audio from participant) │ └── PlainTransport (taps raw RTP/Opus — no decode needed) │ ▼ Opus bytes over UDP Deepgram WebSocket client (in media-worker process) │ │ receives partial + final transcript events ▼ Redis pub/sub → api/signaling → Socket.IO → all room clients │ │ on meeting end ▼ BullMQ: 'transcribe-finalize' job │ ▼ (apps/worker) Save full transcript to PostgreSQL (Transcripts table) Enqueue 'generate-summary' job │ ▼ OpenAI / Anthropic API (structured JSON output) { summary, actionItems[], decisions[], nextSteps[] } │ ▼ Save to Summaries table Enqueue 'send-email' job → Resend (recap email to all participants)

6.3 BullMQ job queue topology

| Queue name | Producer | Consumer | On failure |
| --- | --- | --- | --- |
| transcribe-finalize | media-worker (on room close) | apps/worker | Retry 3× with 30s backoff |
| generate-summary | worker (after transcript saved) | apps/worker | Retry 2×, alert on final failure |
| send-email | worker (after summary saved) | apps/worker | Retry 5× — email must arrive |
| record-mix | api (host clicks Record) | apps/worker (FFmpeg) | Dead letter queue |
| room-cleanup | api (on room end) | apps/worker | No retry — idempotent |

7. Socket.IO Signaling Protocol

7.1 Namespaces & rooms

Socket.IO namespace layout

io.of('/meeting') ← all meeting traffic .in(roomId) ← scoped to one room io.of('/admin') ← Bull Board + health checks (internal only)

7.2 Client → Server events

| Event | Payload | Action |
| --- | --- | --- |
| join-room | { roomId, token } | Validate JWT, add to Redis room state |
| get-rtp-capabilities | {} | Return mediasoup Router codecs |
| create-transport | { direction: 'send'¦'recv' } | Create WebRtcTransport, return ICE params |
| connect-transport | { transportId, dtlsParameters } | Complete DTLS handshake |
| produce | { transportId, kind, rtpParameters } | Create Producer, return producerId |
| consume | { producerId, rtpCapabilities } | Create Consumer, return consumer params |
| pause-producer | { producerId } | Pause media (mute/cam off) |
| resume-producer | { producerId } | Resume media |
| leave-room | {} | Clean up producers/consumers/transports |
| send-reaction | { emoji } | Forward via DataChannel to room |
| raise-hand | { raised: boolean } | Broadcast to room |

7.3 Server → Client events

| Event | Payload | When |
| --- | --- | --- |
| participant-joined | { participant } | New user entered the room |
| participant-left | { participantId } | User disconnected or left |
| new-producer | { producerId, participantId, kind } | Trigger consume() on all peers |
| producer-closed | { producerId } | Remove video tile |
| transcript-chunk | { text, speakerId, isFinal } | Live captions in sidebar |
| active-speaker | { participantId, volume } | Spotlight the loudest speaker |
| room-ended | { reason } | Redirect all clients to summary page |

8. Phased Build Plan (2–3 Week Recruiter Sprint)

⚡ STRATEGY The rule: Phase 1 = core WebRTC plumbing you can demo. Phase 2 = AI and system design depth that impresses engineers. Phase 3 = polish and extras. Apply for jobs after Phase 2.

| Phase | Duration | What to build | Why it matters | Your stack used |
| --- | --- | --- | --- | --- |
| 1 | Days 1–5 | WebRTC core: mediasoup SFU, Socket.IO signaling, 2-person video call working end-to-end | Without a working call, nothing else matters. This is the foundation every recruiter will click on. | mediasoup, Socket.IO, Next.js |
| 2A | Days 6–8 | BullMQ jobs: room-cleanup, transcription pipeline, Deepgram integration, live captions in UI | Shows async architecture mastery. Deepgram integration proves AI API experience. | BullMQ, Deepgram, Redis, worker app |
| 2B | Days 9–11 | Post-meeting LLM summary (OpenAI), PostgreSQL transcript storage, recap email via Resend | End-to-end AI workflow: STT → LLM → email. Instantly recognisable to any senior engineer. | OpenAI API, Prisma, PostgreSQL, Resend |
| 2C | Days 12–13 | Active speaker detection (AudioLevelObserver), RNNoise WASM noise cancellation, Bull Board dashboard | AudioLevelObserver shows mediasoup depth. RNNoise shows WebAssembly knowledge. Bull Board = live observability. | mediasoup, Web Audio API, WASM |
| 3A | Days 14–16 | Breakout rooms (new Router per room), screen share with audio, host controls (mute all, remove, lock) | Shows room lifecycle management complexity. Breakout rooms = most asked-about feature in interviews. | mediasoup multi-Router, Socket.IO state |
| 3B | Days 17–19 | Collaborative whiteboard (tldraw + Yjs CRDT), reactions via DataChannel, hand raise, polls | CRDT sync is an advanced distributed systems concept. DataChannel usage shows full WebRTC API knowledge. | tldraw, Yjs, mediasoup DataProducer |
| 3C | Days 20–21 | Cloud recording (GStreamer → FFmpeg → S3), per-call quality metrics (Prometheus + Grafana), Docker Compose all services | Recording = the most complex BullMQ workflow. Metrics = operational maturity. Docker = recruiters can run it locally. | GStreamer, FFmpeg, AWS S3, Prometheus |

8.1 Phase 1 — Detailed task breakdown (Days 1–5)

Day 1: apps/api — foundation

- Install: express, socket.io, ioredis, jsonwebtoken, zod, @prisma/client, cors, helmet

- apps/api/src/server.ts: Express + Socket.IO attached to same HTTP server

- Auth middleware: JWT verify on socket handshake (auth.middleware.ts)

- Prisma schema: User, Room, Participant models + migration

- REST: POST /rooms (create), GET /rooms/:id (join metadata)

Day 2: apps/media-worker — mediasoup SFU

- Install: mediasoup (v3), ioredis

- Create N workers = os.cpus().length

- Router per room with codecs: Opus (audio), VP8 + H264 (video)

- WebRtcTransport factory: listenIps with announcedIp = process.env.ANNOUNCED_IP

- IPC channel: media-worker subscribes to Redis pub/sub channel 'sfu:commands', publishes to 'sfu:events'

- Implement: create-transport, connect-transport, produce, consume, close-transport commands

Day 3: apps/api — signaling layer

- Socket.IO /meeting namespace

- Handle all client events listed in Section 7.2

- Room state in Redis: roomId → { participants: Map, producerIds: Set }

- Forward mediasoup commands via Redis IPC to media-worker, return results to client

Day 4: apps/web — WebRTC client

- Install: mediasoup-client, socket.io-client

- useMediasoup() hook: device init, send/receive transport creation, produce, consume

- VideoGrid component: one <video> element per remote stream, auto-layout

- useLocalMedia() hook: getUserMedia, mute/unmute, cam on/off

- Room page: /room/[id] — join flow, video grid, basic controls bar

Day 5: TURN server + end-to-end test

- Deploy coturn via Docker. .env: TURN_SECRET, TURN_REALM

- Pass TURN credentials from api to client on join

- Test: 2 browsers, different networks — call must work

- Docker Compose: api + media-worker + redis + coturn

8.2 Phase 2A — BullMQ + Transcription (Days 6–8)

apps/worker — job consumers

- src/workers/transcribe-finalize.worker.ts: consume transcript chunks from Redis, save to PostgreSQL

- src/workers/generate-summary.worker.ts: fetch full transcript → OpenAI structured output → save Summaries

- src/workers/send-email.worker.ts: Resend SDK — send recap with summary + action items

- Bull Board: add @bull-board/express to api, mount at /admin/queues (behind auth)

media-worker — PlainTransport tap

- On new Producer: createPlainTransport() → connect to local UDP port

- DeepgramClient: open WebSocket, forward RTP Opus bytes, receive transcripts

- Publish transcript chunks to Redis → api → Socket.IO → client captions

9. Key Implementation Patterns

9.1 mediasoup Worker pool

// apps/media-worker/src/worker-pool.ts import os from 'os'; import * as mediasoup from 'mediasoup'; const workers: mediasoup.types.Worker[] = []; let nextWorkerIdx = 0; export async function createWorkerPool() { const numCores = os.cpus().length; for (let i = 0; i < numCores; i++) { const worker = await mediasoup.createWorker({ rtcMinPort: 40000 + i * 1000, rtcMaxPort: 40999 + i * 1000, logLevel: 'warn', }); worker.on('died', () => { console.error(`Worker ${i} died — restarting`); // respawn logic here }); workers.push(worker); } } export function getNextWorker(): mediasoup.types.Worker { const worker = workers[nextWorkerIdx]; nextWorkerIdx = (nextWorkerIdx + 1) % workers.length; return worker; // round-robin }

9.2 BullMQ room lifecycle state machine

Room Lifecycle State Machine

┌─────────┐ POST /rooms │ CREATED │ ─────────────→ └────┬────┘ │ first participant joins ▼ ┌─────────┐ │ ACTIVE │ ← AudioLevelObserver running └────┬────┘ PlainTransport → Deepgram active │ ┌──────────┴──────────┐ │ host clicks Record │ host clicks End ▼ ▼ ┌──────────┐ ┌─────────┐ │RECORDING │ │ ENDED │ └────┬─────┘ └────┬────┘ │ stop recording │ ▼ ▼ ┌──────────┐ ┌──────────────┐ │record-mix│ │ BullMQ jobs: │ │ BullMQ │ │ transcribe │ │ job │ │ summarise │ └──────────┘ │ send-email │ └──────┬───────┘ ▼ ┌──────────┐ │ ARCHIVED │ └──────────┘

9.3 Socket.IO Redis adapter — horizontal scaling

// apps/api/src/server.ts import { createAdapter } from '@socket.io/redis-adapter'; import { createClient } from 'redis'; const pubClient = createClient({ url: process.env.REDIS_URL }); const subClient = pubClient.duplicate(); await Promise.all([pubClient.connect(), subClient.connect()]); io.adapter(createAdapter(pubClient, subClient)); // Now ANY api replica can emit to clients on ANY other replica: // io.of('/meeting').to(roomId).emit('transcript-chunk', { text, speakerId });

9.4 Active speaker detection

// apps/media-worker/src/active-speaker.ts const audioLevelObserver = await router.createAudioLevelObserver({ maxEntries: 1, threshold: -70, // dB — only fire if louder than this interval: 500, // ms — check every 500ms }); audioLevelObserver.on('volumes', (volumes) => { const { producer, volume } = volumes[0]; const participantId = producerToParticipant.get(producer.id); // Publish to Redis → api emits 'active-speaker' to room redis.publish('sfu:events', JSON.stringify({ type: 'active-speaker', roomId, participantId, volume })); });

10. Recruiter-Facing Checklist

✅ APPLY AFTER PHASE 2 After Phase 2 is complete, you can apply. This section is your talking script.

10.1 GitHub README must have

- Architecture diagram (copy the ASCII diagram in Section 3 and convert to an image).

- Live demo link (deploy to Railway / Render for api+worker, Vercel for web).

- Tech stack badges: TypeScript · WebRTC · mediasoup · Socket.IO · BullMQ · Next.js · PostgreSQL · Redis · Deepgram · OpenAI.

- "How it works" section: 3 paragraphs covering SFU architecture, AI pipeline, and job queue design.

- "Run locally" with docker compose up --build.

10.2 What to say in interviews

On WebRTC / mediasoup:

"I built an SFU — a Selective Forwarding Unit — from scratch using mediasoup. Rather than decoding and re-encoding streams like an MCU, the SFU just forwards encoded RTP packets to consumers, which keeps latency under 100ms and server CPU usage linear with participants. I implemented simulcast, so each client sends 3 spatial layers and the SFU selects the appropriate one per consumer based on available bandwidth."

On the AI pipeline:

"I tap the raw Opus RTP stream from each mediasoup producer using a PlainTransport and stream it to Deepgram for speaker-diarised transcription with under 300ms latency. When the meeting ends, a BullMQ worker fetches the full diarised transcript and sends it to OpenAI with a structured output prompt, receiving a JSON payload containing the summary, action items with transcript timestamps, and decisions. That gets emailed to all participants via Resend."

On system design:

"The room lifecycle is modelled as a state machine: created → active → recording → ended → archived. Each state transition enqueues a BullMQ job with retry policies appropriate to the job — email retries 5 times, cleanup is idempotent with no retry. The Socket.IO Redis adapter means I can run any number of API replicas and a client can reconnect to a different instance without losing room state."

10.3 Metrics to instrument (shows operational maturity)

| Metric | Target | Where measured |
| --- | --- | --- |
| WebRTC connection time | < 2s from click to video | Client-side, report via Socket.IO |
| Transcript latency | < 300ms (partial captions) | Deepgram timestamp vs Socket.IO emit |
| BullMQ job success rate | ≥ 99.5% | Bull Board dashboard |
| Packet loss p95 | < 1% | mediasoup getStats() every 5s |
| Jitter p95 | < 30ms | mediasoup getStats() |
| Post-meeting email delivery | < 2 min after room end | Resend webhook → DB timestamp |

11. Environment Variables & Deployment

11.1 .env.example (add all of these)

# Database DATABASE_URL="postgresql://user:pass@localhost:5432/videostreaming" # Redis REDIS_URL="redis://localhost:6379" # JWT JWT_SECRET="your-long-random-secret" JWT_EXPIRES_IN="7d" # mediasoup ANNOUNCED_IP="your.public.ip.here" # 127.0.0.1 for local dev RTC_MIN_PORT=40000 RTC_MAX_PORT=49999 # TURN TURN_SECRET="coturn-static-auth-secret" TURN_REALM="yourdomain.com" TURN_URL="turn:yourdomain.com:3478" # AI DEEPGRAM_API_KEY="dg_..." OPENAI_API_KEY="sk-..." # Email RESEND_API_KEY="re_..." EMAIL_FROM="noreply@yourdomain.com" # Storage (Phase 3) AWS_ACCESS_KEY_ID="..." AWS_SECRET_ACCESS_KEY="..." S3_BUCKET="video-streaming-recordings" S3_REGION="ap-south-1" # App NODE_ENV="development" PORT=4000 NEXT_PUBLIC_API_URL="http://localhost:4000" NEXT_PUBLIC_SOCKET_URL="http://localhost:4000"

11.2 Docker Compose (minimum for local demo)

# docker-compose.yml (root of monorepo) version: '3.9' services: postgres: image: postgres:16-alpine environment: { POSTGRES_DB: videostreaming, POSTGRES_PASSWORD: password } ports: ['5432:5432'] redis: image: redis:7-alpine ports: ['6379:6379'] coturn: image: coturn/coturn:latest network_mode: host command: > -n --log-file=stdout --min-port=49152 --max-port=65535 --static-auth-secret=${TURN_SECRET} --realm=${TURN_REALM} api: build: { context: ., dockerfile: apps/api/Dockerfile } env_file: .env ports: ['4000:4000'] depends_on: [postgres, redis] media-worker: build: { context: ., dockerfile: apps/media-worker/Dockerfile } network_mode: host # CRITICAL: mediasoup needs host network for UDP env_file: .env depends_on: [redis] worker: build: { context: ., dockerfile: apps/worker/Dockerfile } env_file: .env depends_on: [postgres, redis]

⚠ CRITICAL: mediasoup + Docker media-worker must run with network_mode: host on Linux so mediasoup's UDP ports are directly accessible. On macOS use Docker Desktop's host.docker.internal workaround.

12. Things You Have Not Mentioned — Addressed Here

| Concern | Risk if ignored | Recommendation |
| --- | --- | --- |
| packages/types | api and web will diverge on type definitions causing runtime errors with no compile-time warning | Add packages/types with Zod schemas for all Socket.IO events and REST payloads. Export from both packages. |
| Error boundaries in web | A mediasoup error (e.g. ICE failure) crashes the whole React tree | Add React ErrorBoundary around the room page. On ICE failure, show a reconnect button — do not hard-crash. |
| CORS + CSP headers | Without correct headers, WebRTC tracks may be blocked by the browser | Set Access-Control-Allow-Origin, Feature-Policy: camera=*, microphone=* in api. Test on HTTPS (required for getUserMedia). |
| HTTPS in production | getUserMedia() is blocked on non-localhost plain HTTP | Deploy api behind a reverse proxy (nginx / Caddy) with TLS. Use Let's Encrypt. WebRTC absolutely requires HTTPS. |
| mediasoup Dockerfile | mediasoup compiles C++ on npm install — takes 5 min in Docker without caching | In your Dockerfile, COPY package*.json first, RUN npm install (cached layer), then COPY src. Add node_modules to .dockerignore. |
| Prisma migrations in CI | Running prisma db push in prod will cause downtime on schema change | Use prisma migrate deploy (not db push) in your Dockerfile CMD. Never use db push in production. |
| Rate limiting on /join | A bot can open 1000 socket connections and exhaust mediasoup Workers | Add express-rate-limit on POST /rooms and on the socket handshake. 10 joins/min per IP is sufficient. |
| Test suite | No tests = not hirable at most companies | Add Vitest + @testing-library/react for web. For api: Vitest + Supertest. For worker: Vitest + unit tests on each job handler. Target 70% coverage on the BullMQ workers. |
| bun.lock in repo | You have bun.lock in the screenshot — confirms you are using Bun | If using Bun: replace npm with bun in all Dockerfiles and turbo.json scripts. Bun's speed is a legitimate talking point: "`bun install` is 30x faster than npm install". |

13. Resume Bullet Points After Completion

✅ PASTE-READY These are ready to paste into your resume once each phase is done. Adjust the metrics as you measure them.

After Phase 1:

- Architected a WebRTC video conferencing platform from scratch using mediasoup SFU with simulcast (3 spatial layers), achieving P95 connection latency under 2s across WebRTC + DTLS negotiation.

- Designed a Turborepo monorepo with 5 services (api, media-worker, worker, signaling, web) and a shared type package, enabling independent deployment of each process.

After Phase 2:

- Built an AI transcription pipeline: tapped raw Opus RTP from mediasoup PlainTransport, streamed to Deepgram Nova-3 for speaker-diarised captions with < 300ms latency, then generated post-meeting summaries and action items via OpenAI structured output — delivered to all participants by email < 2 minutes after room close.

- Implemented RNNoise WebAssembly noise cancellation as a browser AudioWorkletNode, reducing audio noise floor by 18dB before audio is sent to the SFU — zero server cost.

- Designed a BullMQ job queue topology across 5 queues with differentiated retry policies (email: 5 retries, cleanup: idempotent/0 retries) and a Bull Board dashboard for live observability.

After Phase 3:

- Implemented breakout rooms using independent mediasoup Routers per sub-room, with host-controlled participant routing and clean teardown — BullMQ state machine manages lifecycle.

- Added collaborative whiteboard using tldraw + Yjs CRDT over Socket.IO, enabling real-time co-editing with conflict-free merge semantics for up to 50 concurrent participants.

- Integrated per-call quality metrics (MOS, jitter, packet loss) via mediasoup.consumer.getStats() on a 5s poll, exported to Prometheus and visualised in Grafana.

14. Quick Reference — Technology Stack Summary

| Layer | Technology | Why |
| --- | --- | --- |
| Language | TypeScript (end-to-end) | Single language, shared types, compiler safety everywhere |
| Monorepo | Turborepo + Bun | Build caching, single install, shared packages |
| SFU | mediasoup v3 | Lowest-level WebRTC control, max resume signal |
| Signaling | Socket.IO + Redis adapter | Auto-reconnect, horizontal scaling, namespace isolation |
| Job queues | BullMQ 5 + Redis | Durable async jobs, retry, dead-letter, observability |
| Database | PostgreSQL + Prisma | Type-safe ORM, migration support, relational integrity |
| Cache / pub-sub | Redis (ioredis) | Room state, session store, IPC channel, queue backend |
| Frontend | Next.js 14 App Router | Server Components, streaming, ISR, Vercel deploy |
| STT | Deepgram Nova-3 | < 5% WER, < 300ms latency, speaker diarisation |
| LLM | OpenAI GPT-4o | Structured JSON output for summaries + action items |
| Email | Resend | Developer-friendly, reliable delivery, webhooks |
| Noise cancellation | RNNoise WASM | Client-side, zero server cost, 18dB noise reduction |
| TURN | coturn 4.6 | Essential for NAT traversal, open-source |
| Container | Docker + Docker Compose | Reproducible local dev, easy interviewer setup |
| Observability | Bull Board + Prometheus + Grafana | Live queue dashboard + time-series metrics |

Build order: Phase 1 → Phase 2A → 2B → 2C → apply for jobs → Phase 3 on weekends.